Risk Management

Guidance Manual

September 2018

# FORWARD

Risk is the effect of uncertainty on objectives. It is inherent in everything we do. It is what brings both hazards and opportunity to our lives and work. Every morning when we start our day, we instinctively consider the risks along the way; will there be snow, requiring us to leave early for work so as not to be late? Alternatively, will the roads be clear, allowing us to spend a bit more time with the children over breakfast? Routine activities like those we encounter daily in life and work do not need a lot of formal risk management; we have internalized those processes to such an extent that they have become second nature. The potential impacts of risk within the University of Edinburgh’s context, however, are often more severe than being late for work.

Students, staff, our city, nation and indeed the world at large look to us to provide meaningful impact for society. They expect and deserve enlightened education programs, world-class research and first class professional services, within an environment that encourages innovation and treats everyone with respect. They expect facilities that are fit for purpose, accessible and safe. These objectives are critical to our continued existence as an educational and research centre of excellence. As a result, a more formal approach to risk management is appropriate.

When examining the risks associated with achieving the goals and objectives of the University, it is important to first ask, “How do existing legislation, regulations, and current policies and practice guide how we do business?” Numerous policies and controls are in place to manage known risks. Initially, the most effective risk management technique is often compliance with these pre-existing policies and controls. This does not mean blindly following how we have always done things; this is the antithesis of innovation. Rather, it is only when we operate from a known and defined baseline that modifications can be consciously and responsibly considered.

Next, ask:

- What?  What events might have an impact on our goals and objectives?

- Why?  What causes might lead to those events?

- So What? How might this event impact on what we are trying to achieve?

- What are we doing about it now? What existing measures, practices, procedures are in place to help ensure we achieve the desired result?

- Is that enough? Are we comfortable with the risk as it exists, or do we need to do more?

- What else should we do? If it is prudent to do more, what should we do? Who will do it? What resources are required? When should this measure be in place?

Risk management helps answer these questions and provides a process by which anyone can identify and assess the risks; evaluate them; develop prevention, mitigation and recovery strategies; and ultimately achieve their goals most efficiently.

This guidance manual and the companion BS/ISO 31000:2018 Risk Management –Guidelines provides the direction and process for standardizing the risk management practice at the University of Edinburgh to help us achieve our goals and objectives, and maintain the University’s long standing as one of the best research and teaching institutions in the world.

Contents

FORWARD	1

SECTION 1 – GENERAL	4

1.1 VISION	4

1.2 SCOPE	4

1.3 AUDIENCE	4

1.4 HOW TO USE THIS GUIDELINE	4

1.5 OBJECTIVES	5

SECTION 2 –RISK MANAGEMENT	6

2.1 RISK MANAGEMENT FRAMEWORK	6

2.2 POLICY	7

2.3 ROLES AND RESPONSIBILITIES	7

2.4 ADDITIONAL INFORMATION	9

SECTION 3 – APPLICATION OF RISK MANAGEMENT PROCESS	10

3.1 GENERAL	10

3.2 COMMUNICATE AND CONSULT	10

3.3 ESTABLISH THE CONTEXT	11

3.3.1 Specialized Contexts: Sub-disciplines within Risk Management	13

3.4 IDENTIFY RISKS	13

3.4.1 Risk Identification Methods:	13

3.4.2 How to State Risks	14

3.4.3 Existing Controls	15

3.5 ANALYZE RISK	15

3.5.1 Risk Rating	15

3.5.2 Risk Rating Terms	17

3.6 EVALUATE RISK: EXISTING CONTROLS, TOLERANCE AND ACTION	18

3.7 TREAT RISK	18

3.7.1 Diversity of Risk Treatment (Mitigation)	19

3.7.2 Ensuring Effective Risk Treatment (Mitigation)	19

3.8 MONITOR AND REVIEW	20

3.8.1 Monitor: Regular Management of Risk Information	20

3.8.2 Review: Historical Risk Information	20

3.9 RECORD THE RISK MANAGEMENT PROCESS	20

APPENDIX 1 – ENTERPRISE RISK MANAGEMENT CULTURE:	22

# SECTION 1 – GENERAL

## 1.1 VISION

The University of Edinburgh pushes the boundaries of knowledge, innovating and implementing strategic developments; accepts that risk is inherent in doing so while taking prudent steps to manage this risk through optimal monitoring, treatment, and transfer; and consciously retains residual risk at an appropriate level to protect our reputation and sustainability.

## 1.2 SCOPE

This document replaces the University of Edinburgh’s Risk Management Guidance Manual 2010, which is hereby withdrawn. University of Edinburgh Risk Policy and Risk Appetite Statement makes mandatory the establishment and application of risk management across the University. This Risk Management Guidance Manual establishes the application of risk management within Colleges and Professional Services Groups. Subsidiary companies and autonomous organizations such as the Students’ Association are encouraged to review this guideline and apply the contents as appropriate.

## 1.3 AUDIENCE

This guideline serves primarily University employees having risk management responsibilities. It is also a useful reference for those wishing to incorporate the risk management process into business planning, project management, procurement, service delivery and policy development.

## 1.4 HOW TO USE THIS GUIDELINE

This Risk Management Guidance Manual assists in the application of the University’s risk management standard in all aspects of operations. The guideline is a companion to:

- BS/ISO 31000: 2018 Risk Management –Guidelines (“the standard”), is the international standard for risk management. It has been adopted by the University of Edinburgh and provides for the University’s risk management framework and process.

- Risk Policy and Risk Appetite Statement, provides risk management direction to the University’s Colleges and Professional Services Groups. It assigns specific risk management roles and responsibilities, establishes the Enterprise Risk Management (ERM) framework and policy throughout the University, and details specific risk management and reporting processes and tasks.

- Standard Risk Register Template is to be used across the University for all risk assessments unless alternative prescribed formats are specifically required by legislation, regulation or Court-approved policy.

- Supporting tools and documents, such as a Risk Dictionary, Likelihood and Consequences guide, and advice on loss reporting, indemnities, waivers of liability, and financial guarantees are available from the University Risk Manager, at chris.maclean@ed.ac.uk .

## 1.5 OBJECTIVES

The University’s risk management objectives are as follows:

- Strategic level decision-making and planning are informed by accurate and congruent assessment of risk across the diverse Colleges, Groups and subsidiaries through formal University-wide Enterprise Risk Management (ERM) framework and processes.

- Effective College, Group and subsidiary operational decision-making is guided by accurate and congruent assessment of risk within and across their diverse business areas. The risk management framework and process in place at this operational level supports and feeds back into the strategic level ERM framework, while meeting the needs of each distinct organization.

- All risk management across the University adheres to the current risk management framework established by the Court, while encouraging a culture of innovation and opportunity, informed risk taking within the University’s risk appetite, and an acknowledgement of risk as inherent in all activities of the University.

# SECTION 2 –RISK MANAGEMENT

## 2.1 RISK MANAGEMENT FRAMEWORK

The University’s Risk Management Framework consists of the standards, policies, culture, responsibilities, and governance and reporting structures within which the risk management process is applied.

BS/ISO 31000:2018 defines the risk management process adopted by the University. Its application can be viewed on a continuum from the informal factoring of basic risk information into routine business decisions, to the formal conduct of detailed risk assessments as part of University-wide strategic planning. Regardless of scope, the process remains the same. Along the continuum of risk management, three basic perspectives emerge. These are Enterprise Risk Management (ERM); College, Group, and operational risk management; and the delivery of central risk management programs and services.

1. Enterprise Risk Management (ERM): ERM describes the integrated and coordinated application of risk management congruently across Colleges, Groups and subsidiaries of the University, and through each organization, from Court, to colleges/groups, to schools, programs, projects, right down to the individual employee providing front-line service, teaching or research. In this context, enterprise implies the whole of the University –the full breadth and depth of everything we do.

A common risk management process applied across the University, combined with consistent risk reporting to executive and senior leaders will aid strategic decision-making, planning and resource allocation. ERM allows the leaders and executive to:

- Identify risks that are shared across the University;

- Apply combined risk mitigation strategies;

- Determine overarching priorities;

- Facilitate discussion of the types and levels of risk the University is prepared to accept (appetite and tolerance); and

- Make long-term plans for the future.

2. College, Group and operational level risk management: risk management processes and policies applied within Colleges (and their constituent schools, centres and institutions), and Professional Services Groups (and their constituent service departments and teams). Operational risk management is focussed for the most part internally, to promote the success of internal School and Group goals and objectives. Being scalable, the basic risk management process is the same whether employed to inform the College and Group annual business and service plans, or to help inform a project or program plan.

Operational risk management also refers to areas of specialist risk that often have their own industry standards and professional practices and codes of conduct, such as accounting, audit, information technology, emergency management, physical security, procurement, and business continuity. While often guided by their own policies and procedures, they are integral to the University’s integrated risk management approach and as such, should be coordinated with the strategic ERM program.

3. Central risk management programs and services: these are the programs and services offered by the risk management team, resident in Corporate Services Group to address specific risk management needs of the University. Examples include:

- risk management consulting and advisory services;

- facilitation of risk assessments;

- review of operational risk registers to find common themes, dependencies and solutions;

- collation of operational risks for escalation and reporting to Court.

For more information on central risk management programs and services, visit the Risk

Management team website at https://www.ed.ac.uk/corporate-services/risk-management.

## 2.2 POLICY

The University of Edinburgh Court provides specific direction for risk management from the three perspectives: ERM; College, Group and operational risk management; and central risk management programs and services. Consult this policy regularly to ensure effective risk management development, practice and policy compliance.

## 2.3 ROLES AND RESPONSIBILITIES

The following roles and responsibilities enable the effective application of risk management throughout the University.

### Role of the Court

The Court has a fundamental role to play in the management of risk. Its role is to:

- Set the tone and influence the culture of risk management within the institution. This includes determining what types of risk are acceptable and which are not, and to provide a framework within which the appropriate level of exposure to risk can be determined in particular circumstances;

- Approve major decisions affecting the University’s risk profile or exposure.

- Submit an annual Corporate Governance statement to the Funding Council following advice from the Audit Committee, Risk Management Committee, senior management, external and internal audit.

### Role of the University Executive (UE)

UE is responsible for:

- Implementing the Court’s risk management policy.

- Ensuring that the major risks associated with significant proposals put to it have been properly considered and can be appropriately managed within the policy framework and risk appetite set by the Court.

- Ensuring that corporate risks are properly managed, reviewing evidence to this effect and ensuring measurement of results as appropriate.

- Communicating University policy and information about the risk management programme to all staff, subsidiary organisations and external partners.

### Roles of Heads of Colleges, Schools and Professional Services

Responsibility for identifying and managing the risks in the University, as in any other organisation, lies with the management of the University. Heads of Colleges, Schools, and Professional Services are responsible for:

- Appointing a senior manager to coordinate risk management within their organization.

- Ensuring compliance with University and College policies.

- Identify, evaluate and manage strategic and operational risks and bring emerging corporate risks to UE’s attention.

- These managers should ensure that everyone in their area of responsibility understands their risk management responsibilities and must make clear the extent to which staff are empowered to take risks.

### Role of the Risk Management Committee

The role of the Risk Management Committee is to support and advise the Audit and Risk Committee, and through it the Court, on the implementation and monitoring of the risk management policy. Its remit is to:

- Ensure that the identification and evaluation of key risks that threaten achievement of the University’s objectives is carried out, and that a register of these risks is maintained.

- Identify the strategy in place to manage such risks, including identification of appropriate risk owners, and monitoring the satisfactory operation of the management strategy.

- Satisfy itself that other risks are being actively managed, with the appropriate strategies in place and working effectively.

- Report regularly to the Court through the UE and the Audit and Risk Committee on the achievement of the remit. Contribute to raising awareness of risk generally across the University and to maintaining the profile of risk management.

- Address such other matters related to risk as may arise from time to time.

### The University Risk Manager

The risk manager is a part of Corporate Services Group. They are responsible to the Risk Management Committee for:

- Facilitating the implementation of the standard risk management framework and process across the University.

- Assisting with the analysis of operational level risk and the roll-up of significant risks to the strategic level.

- Providing risk management advice and assistance to all organizations within the university.

### Role of Internal Audit

Internal Audit is responsible for independently and regularly reviewing the operation of the overall risk management process in the University. In doing this, it has regard to best practice as recommended by professional institutes and other relevant organisations. Internal Audit will:

- Report its findings to the Audit and Risk Committee.

- Advise and make recommendations to the Risk Management Committee and senior managers as appropriate.

### Role of the Audit and Risk Committee

The Audit and Risk Committee is responsible for monitoring the University’s general arrangements for risk management, and specifically for:

- Advising the Court on the effectiveness of policies and procedures for risk assessment and risk management.

- Annually reviewing the University’s approach to risk management and, if appropriate, recommending changes or improvements to key elements of its processes and procedures.

- Providing a statement to the Court annually indicating how the University has complied with good practice with regard to Corporate Governance and, in particular, in relation to effective risk management.

### Role of all Faculty and Staff

All faculty and staff have a critical role to play in risk management. As a minimum, all members of the University have a responsibility to:

- Effectively manage risk within their areas of responsibility in accordance with the University’s risk management policy and process.

- Report to their superiors risks having wider potential impact, requiring broader coordination, or which are beyond the scope their authority or resources to manage.

## 2.4 ADDITIONAL INFORMATION

To support the University, and to provide risk management advice from a university-wide perspective, the University Risk Manager can coordinate consultation services in areas as diverse as security and loss prevention, insurance, procurement, project management, health and safety, and claims and litigation. For more information, or to engage the services of the University Risk Manager, contact chris.maclean@ed.ac.uk .

BS/ISO 31000: 2018 Risk Management –Guidelines

Risk Policy and Risk Appetite Statement

Standard Risk Register Template

# SECTION 3 – APPLICATION OF RISK MANAGEMENT PROCESS

## 3.1 GENERAL

BS//ISO 31000:2018 (the Standard) is developed and published by the International Standards Association (ISO), and has been adopted by the British Standards Institution as the United Kingdom’s accepted best practice for the implementation of risk management. The Standard has been adopted by the University to establish the risk management process to be applied across the institution. It is not a compliance standard, and does not convey any level of certification; it is meant to guide best practice. As a result, the University’s risk management policy and process may differ slightly to accommodate the unique context we operate within.

The risk management process, illustrated below, is scalable. This means it is just as applicable to the assessment of risks at the strategic University level as it is to small-unit business planning, project management and daily business decisions. Two elements – Communicate and Consult, and Monitor and Review, occur continually throughout the process. The remainder are usually undertaken sequentially.

Establish the Context

Monitor and Review

Treat Risks

Evaluate Risks

Analyse Risks

Identify Risks

Communicate and Consult

Risk Assessment

Risk Assessment

Adapted from BS/ISO 31000:2018.

Aim to integrate this risk management process into existing business processes, rather than simply layer on another process layer. Clarify goals and objectives, then identify what might stand in the way, and opportunities to exceed expectations. Starting with the strategic goals and objectives of the University, carrying on to Colleges’ and Groups’ service and business plans, through branch and work unit planning, risks can be assessed and mitigated to achieve specific personal, project or program objectives, and ensure alignment with overall University priorities.

## 3.2 COMMUNICATE AND CONSULT

“Communication and consultation with internal and external stakeholders should take place during all stages of the risk management process” (BS/ISO 31000:2018, p.9)

The consultative team approach means that the assessment of risk is proactive and includes those who understand the risks and are best able to manage them. Often, these people come from those actually performing the associated tasks: data entry clerks, customer service representatives, and administrative assistants, and you exclude their input at your peril. Communicate and consult to ensure that risk reporting goes up to higher levels, but also that executive decisions regarding tolerance of risk and priorities for action get communicated back down to the business unit. Communication is a two-way street.

When conducting the risk assessment, determine the correct balance of participation. It is not always practical or productive to bring all stakeholders to the table. Seek a full range of perspective - advocacy, systems, budget, policy, senior leaders, front line delivery and so forth.

Wider participation brings the benefits of greater expertise, experience and buy-in balanced against the requirements for confidentiality, timely action, and strategic scope. The University risk manager can provide advice when deciding which stakeholders should be included in a risk assessment.

## 3.3 ESTABLISH THE CONTEXT

“Establishing the context” for a risk assessment performs a number of functions. It confirms the subject of the risk assessment, the subject’s goals and objectives, and the goals and objectives of the risk assessment itself; identifies stakeholders; and acknowledges constraints and limitations imposed on the project and on the risk management process.

Factors influencing context may be internal, such as executive direction, policies, budget, deadlines and culture; or external, such as government, national or international economic forces, climate and natural events, or citizens and special interests. Establishing the context allows you to:

… customize the risk management process, enabling effective risk assessment and appropriate risk treatment. Scope, context and criteria involve defining the scope of the process, and understanding the external and internal context.” (BS/ISO 31000:2018, p. 10).

When applying the risk management process to day-to-day decision making, it may be sufficient to establish the context informally; ask yourself, “How might I best structure this meeting to avoid conflict over some contentious agenda items?” Formal risk assessments, however, benefit from a formal examination and recording of context. A written document will ensure all stakeholders involved in the process have a clear understanding of the context. It also proves invaluable for recording the environment in which the risk management decisions are made, and can demonstrate due diligence if those decisions are revisited later. For this reason, establish the risk assessment’s scope, criteria, and deliverable in writing using the following six headings as a guide:

1. Subject of the risk analysis: What is being reviewed e.g. is it a strategic plan, service plan, project, program, policy, process or procedure? Are you to determine the viability of an idea or concept, or has a decision been made that needs to be implemented? State the scope with respect to organization, hierarchical level, and time frame. Specify whether the context is strategic or operational.

Hint: If there is no plan or policy yet created, and there is a need for a risk profile on a particular issue, use the status quo as the subject, i.e. the organization’s current approach to the issue. If general goals or values are stated, (see next) the team can generate a risk profile.

2. Goals and objectives: You should clearly establish what the risk assessment seeks to do because there may be multiple sets of related goals and objectives:

- Those of the University. Clearly establishing strategic goals and objectives will help ensure the subject of the risk assessment is aligned with strategic direction;

- Those of the College, School or branch sponsoring the program, policy or plan in question. Risks are best identified in relation to either broad strategic goals (at the highest level of planning) or in relation to objectives and specific activities. The list of goals, objectives and strategies (activities) can serve to structure the discussion of risk.

- Those of the program, policy or plan under which the subject falls.

- Those of the risk assessment process itself. A risk assessment may inform whether a proposal or project should proceed, or be used to ensure success upon announcement of proposed implementation.

Hint: If there is no program of activities designed yet, state the highest overall goals, and sketch the main components of a draft plan. This will provide a basis to generate a risk profile and mitigations to inform a final plan

3. Value criteria: These are the guiding principles of the organization, such as a professional ethical code, business practices, political priorities, or operating principles found in existing vision and mission statements. They might take the form of special rules; e.g., how to conduct business in a specific context. Participants refer to value criteria in order to help to identify and assess risks.

Hint: Keep value criteria in plain view during the session. They serve as a common point of reference to help resolve disagreements, and formulate and assess risks.

4. Stakeholder analysis: This involves the identification of internal and external stakeholders and their respective roles, degree of influence, interests and motives and position with respect to value criteria. They can be both bearers of risk, and/or sources of it.

Hint: Aim for diversity of participants, (where appropriate and within the limits of the process). This lends both rigour and credibility to the process and leads to a better result. Stakeholder groups who perceive themselves as impacted by a plan can derail efforts when they feel they have not been consulted. Tools to assist in the conduct of a stakeholder analysis are available from the University’s risk manager.

5. Assumptions and constraints: Identify deadlines, laws, regulations, policies, resources or other limiting conditions.

Hint: Legislation, regulation and policy are part of the context in which the risk assessment will take place. Not only do they often address the risks identified, but they also guide the implementation of proposed strategies.

6. Deliverable for the session: Clearly identify the intended product of the risk assessment session. A typical deliverable statement might be “a comprehensive list of risks, with rankings and summary treatments arrived at by consensus, to inform an improved business plan/policy/program”.

### 3.3.1 Specialized Contexts: Sub-disciplines within Risk Management

University’s Risk Management Strategy

Do not let the identification of risk stray out of scope of the defined context. It is fine, for example, to include industrial action as a potential risk to a program, but don’t let this or any other specific issue side-track you. Recognize, too, that certain perils or exposures call for a specialized risk analysis as a separate exercise. For example, meteor strike, snow storm or flood hazards create risk exposures in almost any context. Those risks belong to a specialized analysis for emergency and business continuity planning. Similarly, security risks with respect to physical dangers, facilities, and procedures, require a security review, which is an expertise unto itself. These specialized areas bring their own criteria and resources to bear upon the process.

Hint: The University risk manager can assist with many of these specialized sub-disciplines, and can refer your team to other experts across the University, such as Legal Services, Fire Safety Unit, and Staff and Student Disability Services.

## 3.4 IDENTIFY RISKS

### 3.4.1 Risk Identification Methods:

Some basic tools to help in risk identification include surveys, loss histories, process flowcharts, and expert advice within and beyond the organization. Other methods include:

- brainstorming

- interview/focus group discussion

- root-cause analysis and bowtie diagrams

- audits or physical inspections

- questionnaires, Delphi technique

- history, failure analysis, and loss reports

- table-top and scenario-based exercises

- personal experience or past agency experience

- incident, accident and injury investigations

- strengths, weaknesses, opportunities, threats (SWOT) analysis

- flow charting, system design review, and systems analysis such as LEAN processes

Some Colleges already have staff with past risk management experience. Consult with internal risk management resources, and inform the University’s risk manager of your risk management activities. In their absence, The University risk manager is a trained facilitator and can assist your organization with the risk assessment process.

### 3.4.2 How to State Risks

The recommended method for stating risk involves considering its three elements: event, causes, and impacts. As with the fire triangle with fuel, oxygen, and heat or a source of ignition, where removal of one element prevents or extinguishes fire, identifying risk by its three elements provides us with three options for treating it. By acting on one of the elements, you can affect the risk.

?

Prevent

Mitigate

EVENT

CAUSES

IMPACTS

Cool

Remove

Smother

Avoid

Trip and fall incident

Uneven pavement

Poor lighting

Increased foot traffic during festival

Injury to staff,

students or public

Damage to reputation

Legal liability

Event

Causes

Impacts

Objective: safety of people in and around the University

Since we define risk as “the effect of uncertainty on objectives” (BS/ISO 31000:2018), start with your organization’s objectives. Define the event as something that could prevent achievement of an objective, milestone or target, or create an opportunity to exceed it. From there, the causes and impacts become easier to identify. Use of a bowtie diagram, as illustrated, can be helpful in identifying multiple causes and impacts of a single event.

A generic example of a negative risk tied to Health and Safety at the University. In this case, a strategic organizational objective is “safety of people in and around the University”. A risk event that could influence that is “Trip and fall incident”. Causes and impacts flow from this event.

1. Identify a risk event related to an in-scope objective. The event is something that might happen that would indicate a failure to achieve, or an impediment to achieving a goal or objective. Do not state general unfavourable conditions, in and of themselves, as risk events. These conditions may contribute to an event and thus be considered as a cause.

2. List the potential causes of such an event. There are often multiple causes for a given risk event. Ask yourself “why” the event might happen. Use of root cause analysis methods (such as the Five Whys tool) can be effective. Tracing multiple causes using this technique may identify a common root cause, such as obsolete equipment or poor life-cycle management, thus contribute to effectively prioritizing allocation of resources.

3. Identify the impacts of the event, should it happen. Ask yourself, “So what if the event were to occur?” Keep asking “so what” to the chain of impacts until all realistically potential impacts are identified.

The Event, Causes and Impacts can then be recorded in a risk register, rated to allow for prioritization, and additional control strategies outlined. Tasks can then be assigned to individuals along with action dates, and follow-up reviews. The risk register is the tool that the University uses to document the risk assessment and manage the risk management process. Use of one standard risk register format allows risks to be expressed similarly, compared across different parts of the University, and rolled-up to the higher level when executive needs to be informed or re-prioritization is required.

### 3.4.3 Existing Controls

Once the risk is clearly identified detailing event, causes and impacts, it is important to identify existing strategies. Ask “what measures are currently in place (if any) to control this risk?” List only those mitigations that already exist. Identification of additional proposed mitigations (if required) happens later, after the group has evaluated the adequacy of existing controls and the significance of the risk.

## 3.5 ANALYZE RISK

### 3.5.1 Risk Rating

Risk analysis is the process of calculating the likelihood of an event and the consequence if it were to occur. The product of these two variables is the Risk Rating.

Likelihood: is the chance that the risk event identified will actually occur. When available, statistical data can support estimates of likelihood and severity. In practice, however, often we do not have historical data. Instead, we often rely on the experience of those around the table, therefore, likelihood rarely implies mathematical certainty. More often, it is a subjective estimate.  Adjust the period of time over which likelihood is being considered, depending on your context. For a project, the likelihood of an event occurring over the life of a project might be appropriate. For a College strategic plan, a three-year planning cycle might be a more appropriate timeframe to consider. Agree on this before the assessment, perhaps when preparing the context document.

| Likelihood | Rating | Criteria | Probability |
| --- | --- | --- | --- |
| Almost certain | 5 | Will almost certainly happen this fiscal year or during the three year period of the Service Plan. | 80% to 99% or once a year or more frequently |
| Likely | 4 | More likely to happen than not. It would be surprising if this did not happen. | 61% to 79% or once every 3 yrs |
| Possible | 3 | Just as likely to happen as not. We don't expect it to happen, but there is a good chance. | 40% to 60% or once every 5 yrs |
| Unlikely | 2 | Not anticipated. We won't worry too much about it happening. | 11% to 39% or once every 15 years |
| Almost certain not to happen | 1 | It would be surprising if this happened. There would have to be a combination of unlikely events for it to happen. | 0 to 10% or once every 25 yrs |

Consequence: is the severity of effect upon goals, objectives, or values. An organization can adjust the consequence criteria appropriate to their lines of business (perhaps quantifiable in monetary terms), and risk appetite. Many organizations develop a “scorecard” with several categories of consequence, such as financial or reputational.

| Consequence | Rating | Criteria / Examples |
| --- | --- | --- |
| Catastrophic | 5 | - Major problem from which there is no recovery. - May mean an end to the organization as we know it. - Complete loss of ability to deliver a critical program. |
| Major | 4 | - Significant damage to college/division credibility or integrity. - Event that requires a major realignment of how service is delivered. - Significant event which has a long recovery period. - Failure to deliver a major commitment. |
| Moderate | 3 | - Recovery from the event requires cooperation across departments. - May generate media attention. |
| Minor | 2 | - Can be dealt with at a department level but requires Executive notification. - Delay in funding or change in funding criteria. - Stakeholder or client would take note. |
| Insignificant | 1 | - Can be dealt with internally at the branch level. - No escalation of the issue required. - No media attention. - No or manageable stakeholder or client interest. |

Note that consequence ratings can vary depending on the level of the organization that is considering the risk. A catastrophic risk for a project team may mean total project failure. That same risk, when elevated to the College level, may be significant, but not catastrophic. This is fine and appropriate, and will be guided by the tolerance for a particular risk at different levels.

Likelihood and Consequence scores are multiplied to provide an overall Risk Rating Score. The standard risk register template will do this automatically, and assign a colour code to correspond with the rating. This is useful to gain a quick visual indication of the highest rated risks. Note that an inherent weakness of this approach is the tendency to under-rate some exceptionally high-consequence / low probability risks (such as terrorist acts or pandemic influenza) relative to more likely but moderate impact risks such as modest incidents of fraud or minor injury. Use caution when considering the level of due diligence to apply to these very low likelihood but catastrophic impact risks, as a straightforward comparison of risk ratings may not capture their true relative importance.

| Risk Rating Matrix |  |  |  |
| --- | --- | --- | --- |

### 3.5.2 Risk Rating Terms

The terms associated with the ranking of risks vary across the risk management discipline, therefore, some clarification is required. Inherent Risk, Initial Risk, Residual Risk, Current Risk, and Risk Tolerance are the terms used. It is not always necessary to use all the different risk ratings for any particular risk assessment (the standard risk register template Excel file “hides” non-essential ratings) so don’t be overwhelmed. As a minimum, the rating of initial risk is required, and residual risk is recommended.

Inherent risk: involves rating the exposure in the absence of any existing controls. When seeking to understand inherent risk, consider a hypothetical condition free of all controls, like locks, rules, procedures, ethics training and so forth. This can be difficult to imagine, however, there is value in assessing risk this way as it can identify whether a risk exposure is currently over- or under-controlled. Excessive current controls in the presence of low inherent risk may indicate opportunities to streamline procedures and eliminate bureaucratic waste.

Initial risk: involves rating the exposure within its current control environment (i.e. now), taking into consideration the effectiveness of current controls. It is the most important rating, as it directly impacts decisions on what other controls may be required, and is the baseline against which you can measure progress. Reviews of loss histories, reviews of similar sectors’ loss histories (often available through insurers), and consultation with stakeholders can support the assessment process.

Residual risk: involves rating the predicted risk exposure after the development of additional mitigation/treatment strategies. It is helpful to establish a residual risk rating because it is a prediction of the efficacy of proposed mitigations. It also serves as a start point for an informed discussion of acceptable risk with senior decision-makers. You can ask if the residual risk rating, after implementation of the proposed additional mitigations, is sufficient to bring comfort and assurance to senior management, and thereby support the required resource-allocation decisions.

Current risk: is a measure of progress over time. Later, after the initial risk assessment, regular updates on the progress of risk mitigation strategies can be valuable in helping to demonstrate progress or to secure additional resources for stalled mitigation efforts. The tracking of current risk over time allows efficient shifting of resources to problem areas or to areas of opportunity. In addition, tracking the progress of current risk can help demonstrate the effectiveness of the organization’s risk management program. Tracking current risk over time allows for a quick review of progress made, and can be a helpful five-minute addition to a bi-weekly project team meeting or quarterly executive review.

Risk tolerance: is the maximum level of risk the organization is willing to accept for a particular exposure, and is usually guided by the Strategic Risk Appetite Statement. Executive should provide this, once briefed on the nature of the risk, existing controls and the implications of planned mitigations. You should aim to ensure residual risk is equal to or lower than risk tolerance. This would confirm that senior executive has committed to the planned additional mitigations and has consciously retained the remaining residual risk.

## 3.6 EVALUATE RISK: EXISTING CONTROLS, TOLERANCE AND ACTION

Risk evaluation consists of considering the ranked risk in relation to existing controls and the organization’s tolerance for the particular risk in question. The purpose is to arrive at a decision as to how to respond to risks – guided by specific value criteria and cost/benefit. There are three considerations when evaluating existing controls. Enter the following into the risk register columns (see Standard Risk Register).

1. Characterize, in qualitative terms, the adequacy of existing controls (i.e., How would you describe the process, policy, device, practice or other action already in place that mitigates the risk in question?) and record this in the risk register: Non-existent or Inadequate, Adequate, Robust, Excessive. Excessive controls may indicate possible inefficiencies or overspending, or the stifling of innovation.

2. Characterize the risk in relation to the organization’s degree of tolerance: Unacceptable/ Acceptable with treatment/ Acceptable. It is possible to have “zero” tolerance for certain risks (assuming one can avoid them). A risk may be “Acceptable” because it is inevitable and too prohibitive to treat, is adequately controlled by existing strategies, or because it is immaterial and not worthwhile to treat. This is a deduction not recorded in the risk register; it simply leads one to the subsequent decision on consequent action, explained next. Over time, Colleges and Professional Services Groups may develop specific risk criteria or measures of risk tolerance or risk thresholds based on performance measures, or financial amounts. For example, expressing tolerance for an unexpected financial loss exceeding a certain percentage of operating budget as “unacceptable” might be one way executive can quantify their tolerance of certain risks.

3. Decide on consequent action, based on steps 1) and 2): Avoid, Treat, or Monitor only (tolerate). You may avoid a risk altogether, if unacceptable, by not doing the action that gives rise it in the first place (e.g. unacceptable risks associated with a foreign research project can be avoided by not proceeding with the project). We tolerate risk when further treatment is impracticable or prohibitive, treat risks when appropriate, and monitor risks that are currently acceptable, but whose status might change.

## 3.7 TREAT RISK

If the current level of risk is unacceptable or acceptable only with further treatment, you should recommend a mitigation strategy:

Risk Avoidance: It may be possible to eliminate a risk event entirely by ceasing the activity associated with the event e.g. the risk associated with the foreign travel to a hazardous location can be eliminated by not going, or reduced by selecting an alternative location. This is not always possible or desirable, but it is worth asking if this activity is something that the University ought to be doing. That does not necessarily mean the activity goes undone; a local council contracting out road maintenance and contractually transferring the associated liabilities can be an effective strategy for avoiding specific risks. Risk avoidance is the elimination of risk by ceasing (or contractually transferring responsibility for) the associated activity, but it often introduces new risks, especially reputation loss, or lost opportunity.

Prevention and Mitigation Strategies: Other than avoidance, risk treatments work to prevent the event by addressing the causes, or decrease its impacts by mitigating the negative effects and preparing for post-event recovery. Ask the group “what might be done to prevent the event from happening”, then ask, “If it were to happen, how can we mitigate/limit the damage done and get back to business quickly?”

### 3.7.1 Diversity of Risk Treatment

As discussed in section 1, existing legislation, regulation, policies and procedures effectively mitigate many risks. These legal, procedural and administrative controls often effectively reduce most risks associated with routine activities to tolerable levels. The first risk management consideration should therefore be a review of procedural controls, and remedial action to educate and encourage compliance. Internal Audit is an excellent resource to assist in assessing compliance with policy.

Should existing treatments be inadequate, the subject be new, or if the context in which it is applied should change, a risk assessment and consideration of additional treatments may be appropriate. Treatments (risk prevention and mitigations) can consist of virtually any sort of administrative action, as well as the application of specialized disciplines where a separate analysis may be required, e.g. emergency planning, business continuity planning, security planning, health and safety treatments, insurance, financial controls, and human resources management. Grouping risks in categories can help in the design of cost-effective treatments.

### 3.7.2 Ensuring Effective Risk Treatment

The following three items are perhaps the most important to ensuring success:

1. Treatments are new measures undertaken to control identified risks. At times, risk assessment participants fall into familiar thought patterns and merely repeat the list of existing controls, and say there is nothing more to be done. Alternatively, they may say that the implementation of their planned program activities constitutes mitigation of risk. It is just here where the facilitator or risk champion may:

- lead off by asking (either “naïve” or well-informed) questions about possible treatments and stimulate discussion;

- draw attention to the ranking of the risk – if participants are reminded that it is high or extreme, and threatens the viability of the program, they will feel less inclined to leave the matter unattended;

- introduce categories of implementation risk (well-documented, common reasons for program failure) to inform the analysis;

- flag the necessity to study the issue and develop treatments “off-line” or in a separate session;

- raise the possibility of inviting expertise from outside the immediate group;

At a minimum, the action of documenting the risk and bringing it to the attention of a higher authority or other entity constitutes at least some due diligence and a degree of improvement in the management of the risk.

2. Document treatments. During the latter part of a risk identification and analysis session, make summary statements of treatments. They might have to be elaborated upon elsewhere, but briefly summarizing them allows the facilitator to cover a maximum amount of material. A measure of due diligence is achieved by recording both the risks and how they will be managed.

3. Translate treatments into action. Suggested treatments (preventions that lower likelihood or mitigations that lower consequence) are subject to cost-benefit analysis. The facilitator must challenge the participants to commit to acting upon mitigation strategies. If the risk management initiative is an enhancement to existing processes, then the treatments must become new items in the list of project tasks or business plan strategies. Assigning an individual by name to the development of a mitigation strategy, identifying a specific deliverable, assigning a due date, and listing required resources all bring value and practicality to the risk assessment, and help transform planned mitigations into action. The Standard Risk Register is formatted in such a manner, and is an excellent tool for Colleges and Groups initiating the process for the first time.

## 3.8 MONITOR AND REVIEW

### 3.8.1 Monitor: Regular Management of Risk Information

Monitoring has to do with managing your risk information as a regular practice. Risks themselves undergo change and can require revision in terms of their description and ranking. New risks appear. Old material requires striking through (but not deleting) and archiving. Therefore, we recommend a periodic updating of risk information, using the risk register as a management tool – perhaps as a standing agenda item in regular meetings. When used to track the implementation of mitigation strategies and the resultant impact on risk ratings, the risk register becomes a valuable communication tool by informing executive on the progress or lack thereof, and any additional resources required.

### 3.8.2 Review: Historical Risk Information

In a mature practice of risk management, a growing body of information can inform analysis of the risks themselves, their most common sources, their frequency and impacts/costs of actual occurrence, the efficacy of treatments, and the occurrence of unforeseen events. All of this serves to better manage risks and inform planning. Audits, complaints investigations, legal judgements, and retrospective cost/benefit analysis are some sources of historical risk information.

Another important tool that facilitates the collection and analysis of historical information is the Accident and Incident Report. It is an important reporting tool for an injury or loss, or incident with the potential to lead to an injury or loss. It allows for tracking of property losses and “near misses”, identification of trends, and development of treatments. As such, it is one of the most powerful tools available to assist in assessing risk. This report is available online and in downloadable form from the Health and Safety Department Accident / Incident Reporting website.

## 3.9 RECORD THE RISK MANAGEMENT PROCESS

Risk Management documentation includes:

• Set policies and framework for implementing and guiding the ongoing application of the risk management process. These documents set risk management goals and expectations, establish the College’s or Group’s risk management framework, assign responsibilities and resources, establish executive’s risk tolerances and appetite, and give guidance for organization-specific processes, reporting structures, etc. The University risk manager can help develop and implement your risk management plans.

• Your organization’s risk assessment documentation, including context analyses, risk registers complete with treatment strategies, and supporting historical data.

The University Risk Manager provides help interpreting and implementing these guidelines. Contact the University Risk Manager at chris.maclean@ed.ac.uk

# APPENDIX 1 – ENTERPRISE RISK MANAGEMENT CULTURE:

# Getting started

Organizations sometimes struggle with enterprise risk management implementation. It is helpful to begin with the view that effective ERM is an end-state. ERM is the outcome of your commitment rather than a process unto itself. It can involve a significant cultural shift which cannot be imposed by edict alone and which takes time to fully mature. The risk maturity self-assessment tool provides some insight into the practices, policies and tools of a maturing risk management culture. It is important to recognize the distinction between risk assessments and enterprise risk management:

## Start With Your Business Plan

Annual risk assessments are a policy requirement set by the Court. Notwithstanding the policy obligation, this makes an excellent starting point on the path to ERM maturity. An assessment of the overarching strategic risks facing your organization, through a risk assessment of your business plan, is manageable in scope yet corporate-wide in perspective. You will be asking simply, “What could occur that would stand in the way of successfully achieving the goals and objectives of my organization?”

Keep these processes as simple as possible. Many ‘solutions’ founder under the weight of complex and time-consuming steps where the effort is greater than the return. We find facilitated sessions with working groups to be most effective and efficient at producing high quality value-added risk assessments. A representative and knowledgeable working group will understand the organization’s operations, its limitations and constraints, and its operating environment. This group can speak to its culture, infrastructure, policies, processes, programs and its people.

If you are new to the risk management process, this link will provide you with more information on the ISO 31000 Risk Management standard and associated guidelines and templates. The same process applies regardless of the scope or type of risk assessment.

A risk assessment to identify, analyse and prioritize key business risks is a tool to guide the execution of your business plan and inform subsequent work. As you would with your business planning and performance management activities, we suggest biannual or quarterly reviews of the risk register to monitor for changes to the risk environment and to update mitigation activities. This strategic risk assessment is a critical first step on the road to a more mature risk focused organizational culture. From here, you can push risk management activities downward through the organization. Representative working groups can assess risks facing divisions and branches. They can review programs, processes, policies and projects.

| Where risk assessments are: | Enterprise risk management is: |
| --- | --- |
| Narrowly focussed, considering a single level, program or project | Broad-focussed, considering risks across and through the entire organization |
| A moment in time | Ongoing and continuous |
| A tool to focus resources within a project | A tool to redistribute resources across an organization |
| Shared with immediate team and decision makers | Shared with Executive and senior leadership and informs business planning. |
| Typically operational in focus | Typically strategic in focus |
| Managed on a spreadsheet or simple table | Managed via a database for improved reporting |
| Championed by team or project leads | Championed by Executive and senior leaders |

## FROM STRATEGIC TO OPERATIONS

As you press down through the organization, the information gathered becomes more granular and uncovers distinct causes and impacts. For example, at a College or Group level your group may identify the threat of an aging workforce. At a program level, a team may identify the potential loss of a specific skill set or of an individual with specialized knowledge. To mitigate these risks, at the program level you may respond by addressing the specific issue through job sharing or other knowledge management activities. At the enterprise level, the Court may respond by rolling out a strategic HR plan aimed at University-wide hiring policy and retention management.

## ROLLING IT UP

Another step in the maturity spectrum is collation of individual risk assessments. Essentially, you are gathering disparate and separate assessments and using them to complete a comprehensive catalogue of an organization’s strengths and vulnerabilities. This collation and analysis provides a snapshot of the organization, identifying potential causes and impacts, which could stand in the way of successfully meeting goals and objectives. This identification of common causes may help support a business case for a new corporate system, prioritize resources or defend decisions. Over time, through various iterations and planning cycles, these snapshots form a panorama illustrating change over time and trends and ongoing issues. It should demonstrate the effectiveness of your risk mitigation activities and it should help reduce the frequency and severity of negative events. In a maturing ERM culture, executive and senior leaders provide direction on priorities through a consideration of Court priorities and tolerance for different risks.

## ERM ROLES AND FUNCTIONS

There is no prescriptive, one-size-fits-all ERM organizational structure below the operational College/Professional Services Group. These structural decisions depend on the size of the organization, the nature of its risks, its culture and risk tolerance and available organizational resources.

There are some essential functional requirements. All ERM regimes need a common repository for risk information, they require analysis and reporting, and they benefit greatly from a champion with good facilitation skills and ability to help build capacity. These functions could be the aegis of one staff member, a dedicated team, or shared more informally throughout the organization. Moreover, ERM requires direction and active engagement from senior leaders.